# Kanch Innovative Technologies

# Proposal to Road Transport and Safety Agency (RTSA)

## 1. Executive Summary

Kanch Innovative Technologies proposes to replace paper road tax discs with electronic E-Ink discs that update automatically. The system includes a patrol scanner for officers, GPS tracking, and API integration with RTSA payment systems. This will reduce traffic congestion, eliminate fraud, and provide real-time compliance data.

## 2. Current Challenges

Paper discs are easily forged and damaged.

Officers stop every vehicle, causing traffic jams.

No real-time verification of compliance.

Difficult to track stolen vehicles.

## 3. Proposed Solution

E-Disc: 3.5" E-Ink, M2M SIM, GPS, Qi wireless charging, tamper detection.

Wireless Power Adapter: portable charging for disc.

RTSA Patrol Scanner: detects all discs within 100m, displays non-compliant plates and direction. QR scanner for fraud.

Central server: polls RTSA payment API every 1–2 minutes, pushes updates to discs.

GPS tracking: live location of all discs, triggered remotely for stolen vehicles.

## 4. Benefits to RTSA

Reduce traffic congestion by only stopping non-compliant vehicles.

Eliminate paper disc fraud and printing costs.

Real-time compliance dashboard for management.

Stolen vehicle recovery via GPS.

Automated updates – no queueing for citizens.

## 5. Implementation Plan

| Phase | Activity | Duration | Cost (USD) |
| --- | --- | --- | --- |
| Phase 1 | Prototype & testing | 3 months | $50,000 |
| Phase 2 | Pilot with 1,000 vehicles | 6 months | $200,000 |
| Phase 3 | Full rollout | 12 months | $1,500,000 |

## 6. Cost per Vehicle

E-Disc + Adapter: ~$33–$51 USD. Patrol Scanner: ~$48–$74 USD per officer. Monthly SaaS: $2 per vehicle for server, updates, GPS.

## 7. Conclusion

Kanch Innovative Technologies is ready to partner with RTSA to modernize road tax compliance. We request a pilot program to demonstrate the system.